DevOps Asset & Service Onboarding Portal Solution Design, Technology Recommendations and Delivery Roadmap For review by IT Leadership and Architecture

| Item | Detail |
| --- | --- |
| Document type | Solution design and decision paper |
| Prepared by | Mahesh Konda, Senior DevOps Engineer, DevOps Engineering |
| Audience | IT Leadership, Enterprise / Solution Architects, DevOps Architects, Security, Network, DBA and Platform leads |
| Version / Date | v1.0 (Draft for review), 30 September 2026 |
| Status | For review and decision |
| Classification | Internal |

Document Control

| Version | Date | Author | Change summary |
| --- | --- | --- | --- |
| 0.1 | Sep 2026 |  | Requirements baseline (Asset/Service onboarding requirements v2) |
| 0.5 | Sep 2026 |  | Phase 1 visual prototype reviewed |
| 1.0 | 30 Sep 2026 |  | Solution design, options analysis, technology recommendations, roadmap |

| Reviewer / Approver role | Purpose of review | Sign-off |
| --- | --- | --- |
| IT Leadership | Approach, funding and phasing |  |
| Enterprise / Solution Architecture | Architecture, technology choices, integration |  |
| DevOps Architecture | Platform hosting, CI/CD, IaC |  |
| Information Security / IAM | Identity, data handling, application security |  |
| Network | Private connectivity, DNS, ingress |  |

Contents

1. Executive Summary	1

1.1 Summary of Recommendations	1

1.2 Decisions Requested	1

2. Background and Problem Statement	1

2.1 Current State	1

2.2 Objectives	1

2.3 Success Measures	1

3. Scope and Business Model	1

3.1 Asset and Service Hierarchy	1

3.2 Request Catalogue	1

3.3 Asset Composition Record	1

3.4 In Scope and Out of Scope	1

4. Roles and Responsibilities	1

4.1 Portal Roles	1

4.2 RACI Matrix	1

5. Workflow Design	1

5.1 Common Workflow Pattern	1

5.2 New Asset Journey (Step by Step)	1

5.3 Conditional Routing Matrix	1

5.4 Stage Status Model	1

5.5 Gating Rules	1

5.6 Progress and Blocker Calculation	1

5.7 Workflows for Existing Assets	1

5.8 Architecture Review and Meeting Scheduling	1

6. Phase 1 Prototype – Assessment	1

6.1 What Has Been Built	1

6.2 Coverage of Phase 1 Acceptance Criteria	1

6.3 Recommended Prototype Refinements (Before Leadership Demo)	1

7. Solution Options Analysis (Build vs Buy)	1

7.1 Evaluation Criteria	1

7.2 Options Scoring	1

7.3 Option Detail	1

7.4 Recommendation	1

8. Target Solution Architecture	1

8.1 Architecture Principles	1

8.2 Logical Architecture	1

8.3 Deployment Architecture	1

8.4 Workflow Templates	1

8.5 Core Data Model	1

8.6 API Surface (Indicative)	1

8.7 Azure DevOps Integration Design	1

9. Technology Decisions and Alternatives	1

9.1 Frontend Framework	1

9.2 Backend Language	1

9.3 Workflow Engine	1

9.4 Database	1

9.5 Hosting Runtime	1

9.6 Authentication and Authorisation	1

9.7 Attachment Storage	1

9.8 Notifications and Meeting Scheduling	1

9.9 CI/CD, Infrastructure as Code and Deployment	1

9.10 Observability	1

10. Security, Compliance and Governance	1

10.1 Data Handling	1

10.2 Access Control	1

10.3 Platform and Application Security	1

11. Non-Functional Requirements	1

12. Delivery Roadmap	1

12.1 Team and Effort (Phases 2–3)	1

12.2 Delivery Approach	1

13. Risks and Mitigations	1

14. Open Decisions and Recommendations	1

14.1 Next Steps	1

Appendix A – Track Checklist Templates	1

Appendix B – New Asset Intake Field Catalogue	1

Appendix C – Example Request Progress View	1

Appendix D – Glossary	1

# 1. Executive Summary

Onboarding a new application (an Asset) or a new service onto our Azure platform today depends on Wiki instructions, email and Teams follow-ups, and the tacit knowledge of a few engineers. Requesters cannot see where their request is, who holds it, or what is blocking it. Architecture, DevOps, Security, Network, DBA and Application Security teams each track their part separately, and there is no single audit trail of what was approved and by whom.

This paper proposes the DevOps Asset & Service Onboarding Portal: a single, workflow-driven entry point that guides requesters through the right requirements, routes the request only to the teams that are actually needed, and shows every stakeholder the current stage, owner, pending action and blocker at any moment. DevOps owns the process, and a named Onboarding Manager coordinates routing and escalation.

A Phase 1 visual prototype has already been built and demonstrates the dashboard, request intake, stage-by-stage checklist, approvals and comments. This document assesses that prototype against the requirements, recommends the target architecture and technology stack for the production build, compares each choice with its alternatives, and sets out a four-phase delivery plan.

## 1.1 Summary of Recommendations

| Area | Recommendation | Main alternatives considered |
| --- | --- | --- |
| Solution approach | Build a lightweight, purpose-built portal; use Azure DevOps Boards as the execution/ticketing system behind it | Backstage, ServiceNow, Azure DevOps only, Power Platform, commercial IDP (Port / Cortex) |
| Frontend | React + TypeScript (Next.js), continuing the Phase 1 prototype codebase | Angular, Blazor, Power Apps |
| Backend | Go (REST API + integration worker) | .NET 8, Python (FastAPI), Node.js |
| Workflow engine | Template-driven state machine stored in PostgreSQL (workflow definitions as versioned YAML) | Temporal, Camunda 8, Azure Logic Apps / Durable Functions |
| Database | Azure Database for PostgreSQL – Flexible Server (private endpoint) | Azure SQL Database, Cosmos DB, in-cluster PostgreSQL |
| Hosting | Existing AKS platform, dedicated namespace, internal ingress only | Azure Container Apps, Azure App Service |
| Identity | Microsoft Entra ID SSO (OIDC) with group-based app roles | Keycloak, Auth0 |
| Azure DevOps integration | REST API using a service principal / managed identity, plus Service Hooks for status back-sync | PAT-based integration, ADO as the only system of record |
| Notifications & meetings | Microsoft Graph (mail, calendar/Teams meetings) plus in-app notifications | SMTP relay, Logic Apps, Power Automate |
| Attachments | Azure Blob Storage behind private endpoint (architecture diagrams) | SharePoint links only, database BLOBs |
| CI/CD & IaC | GitHub Actions (reusable workflows, Fortify, image scanning), Bicep, Helm | Terraform, Argo CD / Flux GitOps |

## 1.2 Decisions Requested

- Approve the build approach (custom portal + Azure DevOps integration) and the recommended stack, with Go as the backend language.

- Approve Phase 2 (Core Application) delivery and the proposed team allocation (Section 13).

- Nominate the Onboarding Manager role owner and confirm the DevOps-led ownership model.

- Confirm the approval mechanism: we recommend a hybrid model where approvals are recorded in the portal, with the option to attach meeting minutes as evidence.

- Confirm the Azure DevOps project and work-item hierarchy to be used for onboarding tickets (needed before Phase 3).

# 2. Background and Problem Statement

## 2.1 Current State

Asset and service onboarding follows a documented but manual process. Requesters read Wiki pages to work out what information is needed, then engage several teams through separate channels. Each team keeps its own record of progress. The consequences are summarised below.

| Problem today | Business impact | How the portal addresses it |
| --- | --- | --- |
| Wiki-only guidance; requirements discovered late | Rework loops, incomplete requests, repeated clarification meetings | Guided, request-type-specific intake with mandatory fields and validation |
| No single view of status, owner or blocker | Requesters chase multiple teams; leadership has no pipeline visibility | Dashboard and request view showing current stage, owner, pending action and blocker |
| Every request treated as a full onboarding | Teams review items that do not apply; slower lead time | Conditional routing: DevOps mandatory, other tracks only when applicable |
| New services repeat Asset-level onboarding | Duplicate effort; inconsistent configurations across services | Service requests inherit the approved Asset baseline |
| Approvals held in email or meetings | Weak audit trail; difficult to evidence compliance | Recorded approvals and an append-only activity/audit history |
| Work tracked in separate team tools | No end-to-end cycle-time or bottleneck data | Azure DevOps work items linked to each stage; reporting in Phase 4 |

## 2.2 Objectives

- Provide one entry point for all onboarding and change requests.

- Guide requesters through clear requirements rather than relying only on Wiki instructions.

- Track each stage, owner, approver, status, comments and completion.

- Make blockers and pending actions visible to both requesters and the onboarding team.

- Establish DevOps-led ownership and an Onboarding Manager role for coordination and routing.

## 2.3 Success Measures

Baselines will be captured manually during Phase 2 from the requests currently in flight. Targets below are proposed for agreement and should be reviewed after the first quarter of live use.

| Measure | How measured | Proposed target |
| --- | --- | --- |
| Requests with a visible current owner and pending action | Portal data | 100% of active requests |
| Median New Asset onboarding lead time | Submitted → Completed timestamps | 25–30% reduction against baseline within two quarters |
| Requests returned for missing information | Count of "Info Requested" / "Changes Requested" transitions | 50% reduction against baseline |
| Time spent in Blocked state | Sum of blocked durations per request | Tracked and reported weekly; downward trend |
| Approvals with recorded approver, timestamp and evidence | Audit log | 100% |
| Onboarding intake through the portal | Portal requests vs. total onboardings | 100% after Phase 2 go-live (portal becomes the only intake route) |

# 3. Scope and Business Model

## 3.1 Asset and Service Hierarchy

The existing onboarding model is retained. An Asset is the parent business/application grouping. It has exactly one frontend application and may have several backend APIs, workers, processors, integrations and data stores. Each Service has its own GitHub repository and service-specific CI/CD and runtime configuration.

Figure 1 – Asset and Service hierarchy

- Asset-level onboarding establishes the common foundation: architecture, infrastructure, networking, access, security, DNS, monitoring, governance and shared resources.

- Service onboarding inherits the approved Asset foundation and captures only service-specific requirements.

## 3.2 Request Catalogue

After sign-in, the portal asks the user what they want to achieve. The selected request type decides which information is collected and which review and implementation path is followed. All request types run on the same workflow engine.

| Top-level choice | Request type | Purpose | Treatment |
| --- | --- | --- | --- |
| New Asset / Application | New Asset Onboarding | Establish a completely new Asset and its shared foundation | Phase 1 detailed prototype; Phase 2 production |
| Existing Asset | Add New Service | Onboard a new API, worker, processor, integration or frontend replacement into an existing Asset | Phase 2 (inherits Asset baseline) |
| Existing Asset | Additional Infrastructure | Request new Azure/platform resources for an existing Asset or Service | Phase 2 (lightweight path) |
| Existing Asset | Modify Existing Service | Change configuration, scaling or settings on an onboarded service | Phase 2 (impact-based routing) |
| Existing Asset | New Feature / Change | Feature that may need architecture, infra, security, network, CI/CD or operational review | Framework in Phase 2; detailed rules in Phase 4 |

## 3.3 Asset Composition Record

Before detailed infrastructure work begins, the Asset record must hold a complete inventory of what makes up the Asset. This is the single source that architecture and DevOps onboarding work from, and the baseline that later Service requests inherit.

| Field | Requirement |
| --- | --- |
| Number of services | Total number of applications/services forming the Asset |
| Service name and type | Frontend (exactly one), API, worker, processor, integration, other |
| Technology / language | For example .NET, Java, Python, Node.js, Go |
| Repository name / URL | GitHub repository for each service |
| Service owner / support POC | Role or team responsible for the service (role-based, not individual names) |
| Environments | DEV, INT, QA, PE, UAT, PROD, QA2, BCP as applicable per service |
| Shared component | Whether the component is shared and at which scope (see classification below) |
| Intela configuration | Whether Intela integration is required; non-secret references and ownership only |
| Dependencies on other Assets | Upstream/downstream Asset, platform and external-system dependencies |
| Naming conventions | Approved naming standard applied to the Asset and its resources |

| Shared-component scope | Definition | Routing implication |
| --- | --- | --- |
| Asset-specific | Used only by services within this Asset | Owned and costed by the Asset |
| Cross-service shared | Used by multiple services within the same Asset | Isolation and access reviewed by DevOps |
| Cross-Asset shared | Consumed by or provided to other Assets | Owning Asset POC approval; Network/Security review |
| Enterprise / platform shared | Centrally managed platform capability used by many Assets | Platform team approval; cost attribution required |

## 3.4 In Scope and Out of Scope

| In scope (Phases 1–4) | Out of scope |
| --- | --- |
| Request intake, guided requirements and Asset composition Architecture submission, review and meeting scheduling Onboarding Manager routing and conditional tracks Checklists, approvals, comments, blockers and audit history Azure DevOps work-item creation and status sync Notifications, SLA tracking, escalation and reporting | Direct provisioning of Azure resources from the portal (IaC pipelines remain the provisioning mechanism) Storage of secret values, passwords, tokens, connection-string credentials or private keys Replacement of the corporate ITSM / incident process Replacement of Azure DevOps or GitHub as delivery tools |

# 4. Roles and Responsibilities

## 4.1 Portal Roles

| Role | Primary responsibility in the portal |
| --- | --- |
| Requester / Application Team | Initiates the request, supplies requirements and the architecture reference, responds to information requests |
| Onboarding Manager | Coordinates onboarding, selects applicable review tracks after architecture approval, follows up on blockers and escalates |
| Solution Architect | Provides and reviews the high-level application architecture; participates in architecture approval |
| DevOps Architect | Validates platform feasibility; produces the final DevOps/infrastructure architecture after solution architecture approval |
| DevOps Engineer / Lead | Mandatory DevOps review, implementation, CI/CD and platform onboarding, validation |
| Security / IAM | Access, security groups, privileged access, identity and security requirements |
| Network | Connectivity, DNS, firewall/NSG, private endpoints |
| DBA | Database requirements and provisioning |
| DevSecOps / AppSec | Fortify (SAST) and Contrast onboarding, security gates |
| Platform / Monitoring | Shared resources, logging, dashboards and alerting |
| Approver | Approves, rejects or requests changes for an assigned review area |

# 5. Workflow Design

## 5.1 Common Workflow Pattern

Every request type follows the same pattern: Request → Requirements → Applicability / Review → Routing → Assigned Activities → Approvals → Implementation → Validation → Completed. Stages are switched on or off by request type and by the technical impact identified during review. This keeps one engine, one data model and one user experience across all request types.

Figure 2 – New Asset onboarding workflow with conditional tracks

## 5.2 New Asset Journey (Step by Step)

| # | Step | Actor | Portal behaviour | Output |
| --- | --- | --- | --- | --- |
| 1 | Sign in and choose "Initiate Onboarding → New Asset" | Requester | Entra ID SSO; request-type selection | Draft request (ID assigned) |
| 2 | Asset overview and composition | Requester | Guided sections; required-field validation; exactly-one-frontend rule | Asset record and service inventory |
| 3 | Architecture diagram upload or link | Requester / SA | File upload to Blob or URL reference; submit starts review | Architecture Review stage opened |
| 4 | Schedule review meeting | OM / SA | Mock in Phase 1; Graph calendar integration in Phase 3 | Meeting reference on the request |
| 5 | Architecture decision | Architecture reviewers | Approve / Reject / Request changes with comments | Approval record; or route back to step 2/3 |
| 6 | Routing decision | Onboarding Manager | Select tracks; DevOps locked on; N/A tracks need a reason | Tracks instantiated with owners and checklists |
| 7 | Final DevOps architecture | DevOps Architect | Upload/link final diagram; mapping of services to infrastructure | DevOps architecture baseline |
| 8 | Track reviews and implementation | Assigned teams | Checklists, info requests, blockers, approvals; ADO work items (Phase 3) | Approved tracks |
| 9 | Validation and readiness | DevOps / OM | Readiness checklist; all applicable tracks approved | Request completed |
| 10 | Close and publish baseline | Onboarding Manager | Asset baseline becomes inheritable by Service requests | Asset available for "Add Service" |

## 5.3 Conditional Routing Matrix

Not every request goes through every team. The table below is the default rule set that the Onboarding Manager applies in Phases 2–3; in Phase 4 the "Trigger" column becomes automated routing rules evaluated against the intake answers.

| Track | New Asset | Add Service | Add'l Infra | Modify / Feature | Trigger (when conditional) |
| --- | --- | --- | --- | --- | --- |
| Architecture Review | M | C | C | C | New Asset always; otherwise when the architecture materially changes |
| DevOps Review | M | M | M | M | Always required |
| Infrastructure / Shared Res. | C | C | M | C | New or changed Azure resources; shared-resource consumption |
| Network / DNS / APIM | C | C | C | C | New connectivity, exposure, private endpoints, DNS or APIM/ingress routes |
| Security / IAM | C | C | C | C | New security groups, SPNs, privileged access, identity changes |
| DBA | C | C | C | C | Any database requirement or schema/sizing change |
| GitHub / CI-CD | T | T | — | C | New repositories, environments, pipelines or branch governance |
| Secrets / Key Vault / Intela | C | C | C | C | New secret references, Key Vault access or Intela integration |
| Fortify / Contrast | C | C | — | C | New code repositories or runtime; per project security standard |
| Monitoring / Support | C | C | C | C | Operational readiness definition; new resources to monitor |
| VDI / VM Access | C | C | — | C | New workstation, VPN or jump-host requirements |

Key: M = Mandatory, T = Typically required, C = Conditional (Onboarding Manager decides), — = Not normally applicable.

## 5.4 Stage Status Model

Each track (stage) moves through a defined set of statuses. Using one status vocabulary for every track is what allows the dashboard to answer "where is this stuck and who is it waiting on" consistently.

Figure 3 – Stage status transitions

| Status | Meaning | Shown to requester as |
| --- | --- | --- |
| Not Applicable | Track not selected by the Onboarding Manager (reason recorded) | Hidden or greyed out |
| Not Started | Selected but not yet picked up | Queued with owner team |
| Waiting | Cannot start until an upstream stage is approved | "Blocked by <stage>" |
| In Progress | Owner is working on the checklist | "With <team>" |
| Info Requested | Owner needs information from the requester | "Action required from you" |
| Pending Approval | All required tasks and fields complete; awaiting approver | "Awaiting approval from <role>" |
| Changes Requested | Approver requires rework | "Changes requested" with comment |
| Blocked | External blocker; reason and blocking party mandatory | "Blocked: <reason>" |
| Approved / Completed | Stage signed off | Complete |

## 5.5 Gating Rules

The prototype lets users tick checklist items to show progress. In the production system, ticking a box must never bypass required information or approvals. The following rules are enforced server-side, not just in the UI:

- A stage can move to Pending Approval only when all required checklist items are complete and all required fields for that stage are populated.

- Completing a checklist does not approve a stage. Approval is a separate action, available only to users in the stage's approver group.

- Segregation of duties: for Security/IAM and production-affecting stages, the approver cannot be the same person who completed the checklist.

- The Routing Decision is available only after Architecture Review is approved. DevOps Review cannot be de-selected.

- Marking a track Not Applicable or Blocked requires a reason; Blocked also requires the blocking party.

- Changes Requested returns the request to the relevant information or architecture step and re-opens the dependent stages.

- A request can be closed only when all applicable tracks are approved and the validation checklist is complete.

- Every transition writes an audit event (who, what, when, previous and new value, comment).

## 5.6 Progress and Blocker Calculation

Progress must be calculated the same way everywhere. The prototype currently shows overall progress that mixes stage approvals and checklist completion (for example, "2 of 6 stages approved" displayed as 47%). We recommend documenting and applying the following rule:

- Stage progress = completed required tasks ÷ required tasks, capped at 90% until the stage is approved; an approved stage is 100%.

- Overall progress = average of stage progress across applicable stages only. Not Applicable stages are excluded, so a small request is not penalised for tracks it does not need.

- "Currently waiting on" = the earliest open stage on the critical path, with its owner team, the pending action (for example, "Awaiting approval from IAM") and the time it has spent in that status.

- Overdue = current date past the stage or request target date; shown in red on the dashboard and included in Onboarding Manager views.

## 5.7 Workflows for Existing Assets

| Request type | Entry path | Inherited from Asset | Captured in the request | Typical tracks |
| --- | --- | --- | --- | --- |
| Add New Service | Existing Asset → Select Asset → Add New Service | Ownership, environments, architecture baseline, AKS/ACR/APIM/ingress, VNet/DNS, monitoring, naming, GitHub standards | Service name/type, owner, repo, environments, runtime, APIs/routes, secrets refs, data/messaging, monitoring | DevOps, GitHub/CI-CD, AppSec; others if impact |
| Additional Infrastructure | Existing Asset → Select Asset → (Service) → Additional Infrastructure | Subscription, resource groups, network, naming/tags | Resource type (SQL, Storage, Service Bus/Event Hub, APIM route, monitoring, other), environment, sizing, access, networking | DevOps, Infra; DBA/Network/Security as applicable |
| Modify Existing Service | Existing Asset → Select Asset → Select Service → Modify | Service record and linked work items | Change description, reason, environments, desired date, impact checklist | DevOps; impact-based |
| New Feature / Change | Existing Asset → Select Asset/Services → New Feature | Asset and Service records | Feature description, environments, expected infra/API/data/security/network impact | DevOps; Architecture if material change |

## 5.8 Architecture Review and Meeting Scheduling

- The architecture diagram can be uploaded (PDF, PNG, SVG, VSDX, draw.io) or referenced by link; submitting it opens the Architecture Review stage and shows the responsible reviewers.

- Schedule Review Meeting is mocked in Phase 1. In Phase 3 it uses Microsoft Graph to find common free slots for the required attendees and to create a Teams meeting, storing the meeting reference on the request.

- Recommended approval mechanism – hybrid: the decision is always recorded in the portal by an authorised reviewer; meeting minutes or an external approval can be attached as evidence. This gives a single audit trail without forcing reviewers to change how they run meetings.

- After approval, the DevOps Architect produces the final DevOps architecture: subscriptions/resource groups, VNets/subnets, AKS, ACR, APIM, ingress, Key Vault, private endpoints, DNS, CI/CD flow, monitoring and DR/BCP, with a service-to-infrastructure mapping.

# 6. Phase 1 Prototype – Assessment

## 6.1 What Has Been Built

The Phase 1 visual prototype (reviewed from screenshots) demonstrates the core experience well. The main screens are:

| Screen | What it shows today |
| --- | --- |
| Onboarding Dashboard | Three entry cards (New Asset, New Service, Existing Asset / Service); summary tiles (Total, In progress, Waiting / Blocked, Completed); status filter tabs; search; request list with ID, priority, name, request-type badge, team, current stage with segmented stage bar, pending/blocking owner, progress %, status chip and due date |
| Request Detail | Header (ID, type, priority, description, requester, team, environment, target date); overall progress bar; "Pending owner" card; left-hand stage navigation (Architecture, Infrastructure, Access & Security, CI/CD, Security & Compliance, Monitoring & Support); per-stage checklist with progress and "Mark all done"; approval actions (Approve stage, Send for approval, Mark blocked); comments |
| Onboard New Asset (modal) | Asset name, description, requester, team, environment (single select), priority, target date; creates a request that runs through all six stages |
| Existing Asset / Service Request (modal) | Request type (Modify service, Additional infrastructure, New feature / change), existing asset/service (free text), description of need, requester |

Assessment The prototype already meets the most important requirement: a requester can see where the request is, who owns it and what it is waiting on. The dashboard, stage navigation, pending-owner card and blocker highlighting are strong and should be kept. The main gaps are in the parts of the process that are specific to our operating model: architecture submission, the Onboarding Manager routing decision, conditional tracks and the mandatory DevOps review. Today every request runs through a fixed set of six stages.

## 6.2 Coverage of Phase 1 Acceptance Criteria

| Acceptance criterion | Status | Observation |
| --- | --- | --- |
| Stakeholder can understand the complete New Application journey | Partial | Stages visible; architecture submission and routing steps not yet represented |
| Requester sees current stage, owner, pending action and blocker | Met | Pending owner card; "Blocked by" shown on dashboard rows |
| Architecture submission and review clearly represented | Partial | Architecture stage exists; no diagram upload/link, reviewers or Schedule Review Meeting action |
| Onboarding Manager visually chooses downstream tracks | Gap | Fixed six-stage flow; no routing screen |
| DevOps review represented as mandatory | Gap | No explicit DevOps Review track |
| Conditional paths visible without forcing all teams | Gap | All stages always present |
| Section and overall progress update visibly | Met | Checklist and overall progress update on tick |
| Approvals, mock ADO tickets and activity history visible | Partial | Approvals and comments present; ADO IDs and activity timeline not seen |

## 6.3 Recommended Prototype Refinements (Before Leadership Demo)

- Architecture step: diagram upload/link field, named reviewer roles, mock "Schedule Review Meeting" and Approve / Reject / Request changes.

- Onboarding Manager routing screen: track toggles with DevOps Review locked on, reason required for Not Applicable, and stages appearing on the request only once selected.

- Align track names with the operating model: Architecture, DevOps Review, Infrastructure / Shared Resources, Network / DNS, Security / IAM, DBA, GitHub / CI-CD, Secrets / Intela, Application Security (Fortify/Contrast), Monitoring / Support, Validation.

- Environments as multi-select (DEV, INT, QA, PE, UAT, PROD, QA2, BCP) instead of a single dropdown.

- Asset composition grid in the New Asset intake: services, type, technology, repository, owner, environments, shared scope; enforce exactly one frontend.

- Separate completion from approval: "Mark all done" should not enable approval for the same user; show "Approve stage" only for the approver role.

- Role switcher (Requester / Onboarding Manager / Approver) to demonstrate each dashboard view in the demo.

- Mock Azure DevOps work-item IDs on each track and an Activity timeline tab.

- Existing Asset selection from a searchable list rather than free text; "New Service" card should route through Existing Asset → Add New Service and display inherited Asset information.

# 7. Solution Options Analysis (Build vs Buy)

Before recommending a custom build, we evaluated whether an existing product could meet the requirements. Six options were assessed against weighted criteria that reflect what matters most for this process.

## 7.1 Evaluation Criteria

| Criterion | Weight | What we looked for |
| --- | --- | --- |
| Workflow fit | 25% | Conditional routing, stage gating, Onboarding Manager decision, Asset/Service inheritance |
| Requester visibility & UX | 15% | Clear "where is it stuck" view; guided intake instead of generic forms |
| Azure / ADO / Entra integration | 15% | Native fit with our Azure, Azure DevOps, GitHub and Entra ID estate |
| Time to value | 15% | Effort to reach a usable production service |
| Cost (licensing + run) | 10% | Licences, hosting and support cost |
| Security & compliance fit | 10% | Private networking, SSO, audit, data residency, approved tooling |
| Maintainability & ownership | 10% | Skills in-house, upgrade burden, vendor dependency |

## 7.2 Options Scoring

| Option | Flow | UX | Integ. | Time | Cost | Sec. | Maint. | Weighted |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| A. Custom portal + ADO integration | 5 | 5 | 4 | 3 | 4 | 4 | 3 | 4.15 |
| B. Backstage (CNCF) + custom plugins | 3 | 3 | 3 | 2 | 4 | 4 | 2 | 2.95 |
| C. ServiceNow catalogue + Flow Designer | 4 | 3 | 3 | 3 | 2 | 5 | 4 | 3.45 |
| D. Azure DevOps Boards only | 2 | 2 | 5 | 5 | 5 | 4 | 4 | 3.60 |
| E. Power Apps + Power Automate | 3 | 3 | 4 | 4 | 3 | 3 | 2 | 3.20 |
| F. Commercial IDP (Port / Cortex) | 4 | 4 | 3 | 4 | 2 | 3 | 4 | 3.55 |

Scores are on a 1–5 scale and represent the DevOps team's assessment. We recommend Enterprise Architecture validates them, particularly the ServiceNow and commercial IDP scores, which depend on existing enterprise licences and procurement policy.

## 7.3 Option Detail

| Option | Strengths | Limitations for this use case |
| --- | --- | --- |
| A. Custom portal + ADO | Exact fit to Asset/Service model, conditional routing and gating; prototype already exists; full control of UX; no licence cost; ADO remains the execution tool | We own build and maintenance; needs a small sustained team; must avoid scope creep |
| B. Backstage | Strong software catalogue and scaffolder; CNCF open source; good for "golden path" templates | Not an approval/workflow engine; multi-stage human approvals and routing need custom plugins; React/TypeScript plugin skills and frequent upgrades required |
| C. ServiceNow | Mature approvals, SLAs, audit and notifications; may already be licensed enterprise-wide | Licence and platform-team dependency; generic catalogue forms are weak for Asset composition and inheritance; slower change cycle for DevOps-owned process |
| D. ADO Boards only | Already in use; zero new platform; custom process templates and dashboards | Poor requester experience; no guided intake or conditional forms; hard to show "where is it stuck" to non-engineers; weak approval gating |
| E. Power Platform | Fast to build forms and approval flows; native M365 integration | Premium connector and Dataverse licensing; complex conditional logic becomes hard to govern; limited CI/CD and testing discipline; not our team's core skill set |
| F. Commercial IDP | Polished catalogue, scorecards and self-service actions | Subscription cost and SaaS data-residency review; approval workflows still need customisation; vendor lock-in |

## 7.4 Recommendation

Recommended: Option A – Custom lightweight portal with Azure DevOps as the execution system • It is the only option that fits our specific model (Asset → Service inheritance, Onboarding Manager routing, mandatory DevOps review, conditional tracks) without heavy customisation of a product that was not built for it. • The Phase 1 prototype already validates the user experience, which lowers delivery risk and time to value. • Azure DevOps remains where engineering work is executed, so teams keep their existing boards; the portal adds the orchestration and visibility layer on top. • Running cost is limited to a small PostgreSQL server, storage and a share of existing AKS capacity. Revisit if: the enterprise mandates ServiceNow for all approval workflows (the portal would then call ServiceNow for approvals), or a Backstage developer portal is adopted enterprise-wide (the portal's Asset catalogue can be surfaced there through a plugin).

# 8. Target Solution Architecture

## 8.1 Architecture Principles

| Principle | What it means in practice |
| --- | --- |
| Metadata only, never secrets | The portal stores references (Key Vault name, secret name, owner) but never secret values; enforced by validation and scanning |
| Portal owns workflow; ADO owns execution | Request state, routing and approvals live in the portal; engineering tasks live in Azure DevOps and sync back |
| Configuration over code | Request types, stages, checklists and routing rules are versioned workflow templates, not hard-coded logic |
| Private by default | Internal ingress only; PaaS dependencies behind private endpoints; public network access disabled |
| Identity-based access | Entra ID SSO for users; workload identity / managed identity for services; no stored credentials |
| Auditable by design | Append-only audit events for every change and decision |
| Reuse the platform we already run | AKS, ACR, Key Vault, Log Analytics, GitHub Actions and Bicep standards used by onboarded Assets |
| API first | Every UI action is available through the API, enabling future automation and integrations |

## 8.2 Logical Architecture

Figure 4 – Logical architecture

| Component | Responsibility | Technology |
| --- | --- | --- |
| Web UI | Dashboards, guided intake, request detail, approvals, admin screens | React + TypeScript, Next.js, component library (shadcn/ui or Fluent UI) |
| Portal API | REST API, validation, authorisation, file upload tokens, audit writing | Go, chi/net-http router, OpenAPI 3 specification |
| Workflow engine | Instantiates stages from templates, enforces transitions and gating, computes progress and blockers | Go package inside the API; templates in YAML stored in Git and loaded at deploy time |
| Integration worker | Transactional outbox processing, ADO sync, notifications, SLA timers, reconciliation | Go background service |
| Database | Requests, Assets, Services, stages, tasks, approvals, comments, audit | Azure Database for PostgreSQL Flexible Server |
| Attachment store | Architecture diagrams and evidence | Azure Blob Storage (private endpoint, Defender for Storage malware scanning) |
| Identity | User SSO and role claims; workload identity for pods | Microsoft Entra ID |
| Observability | Logs, traces, metrics, dashboards, alerts | OpenTelemetry → Application Insights / Log Analytics; Azure Managed Grafana |

## 8.3 Deployment Architecture

Figure 5 – Deployment architecture (per environment)

| Resource | DEV | QA | PROD |
| --- | --- | --- | --- |
| AKS namespace (shared cluster) | onboarding-portal-dev | onboarding-portal-qa | onboarding-portal (prod cluster) |
| Replicas (ui / api / worker) | 1 / 1 / 1 | 1 / 2 / 1 | 2 / 2+ with HPA / 2 |
| PostgreSQL Flexible Server | Burstable tier | Burstable tier | General Purpose tier, zone-redundant HA, geo-redundant backup |
| Storage account | LRS | LRS | ZRS, soft delete and versioning |
| Key Vault | Shared DEV vault | Shared QA vault | Dedicated vault, RBAC mode |
| Ingress / DNS | Internal ingress, dev hostname | Internal ingress, qa hostname | Internal ingress, enterprise DNS, managed certificate |

Sizing is deliberately small: expected load is tens of concurrent users and a few hundred requests per year. Final SKUs and cost will be validated with the Azure Pricing Calculator during Phase 2 design; the incremental cost is dominated by the PostgreSQL server.

## 8.4 Workflow Templates

Request types are defined as templates so new request types or checklist changes do not need code changes. Templates are reviewed through pull requests in the portal's repository, giving change control and history. A simplified example:

requestType: new-asset version: 3 stages: - id: architecture-review mandatory: true ownerGroup: grp-onb-architecture approverGroup: grp-onb-architecture-approvers requiredFields: [architecture.diagramRef, architecture.description] - id: routing-decision dependsOn: [architecture-review] ownerGroup: grp-onb-manager - id: devops-review mandatory: true # cannot be de-selected dependsOn: [routing-decision] checklist: - { id: rg-naming, text: "RGs per naming standard", required: true } - { id: tags, text: "Tags and cost centre", required: true } - { id: rbac, text: "RBAC at RG scope", required: true } - id: network-dns conditional: true suggestWhen: "intake.connectivity.privateEndpoints ¦¦ intake.exposure != 'internal'" ownerGroup: grp-onb-network slaDays: 5

In Phases 2–3, suggestWhen rules pre-select tracks for the Onboarding Manager, who confirms or overrides them. In Phase 4, rules that prove reliable can be promoted to automatic routing.

## 8.5 Core Data Model

| Entity | Purpose | Key attributes |
| --- | --- | --- |
| Asset | Parent application grouping and inheritable baseline | id, name, owners (roles), environments, naming standard, baseline version, status |
| Service | Deployable component within an Asset | id, assetId, type, technology, repository, owner, environments, sharedScope |
| Dependency | Cross-service / cross-Asset / external dependency | source, target, type, port/protocol, purpose, owner, status |
| Request | A unit of onboarding or change work | id (ONB-nnnn), type, assetId, serviceIds, requester, priority, targetDate, status, templateVersion |
| Stage | An instantiated track on a request | requestId, stageKey, applicability, status, ownerGroup, approverGroup, dueDate, blockedReason |
| Task | Checklist item within a stage | stageId, key, text, required, done, doneBy, doneAt, adoWorkItemId |
| Approval | Decision on a stage | stageId, decision, approver, timestamp, comment, evidenceRef |
| Comment / InfoRequest | Discussion and requests for information | requestId/stageId, author, body, type, resolvedAt |
| Attachment | Diagrams and evidence metadata | requestId, blobPath, fileName, contentType, scanStatus, uploadedBy |
| SecretReference | Non-secret pointer to a secret | scope, environment, keyVaultName, secretName, ownerGroup (never a value) |
| WorkItemLink | Link to Azure DevOps | entityType, entityId, adoProject, workItemId, lastSyncedState |
| AuditEvent | Append-only change history | actor, action, entity, before, after, timestamp, correlationId |

PostgreSQL JSONB columns hold request-type-specific intake answers, so new request types can add fields without schema migrations, while core workflow entities stay strongly typed and indexed.

## 8.6 API Surface (Indicative)

| Endpoint | Purpose |
| --- | --- |
| GET /api/v1/requests?status=&stage=&owner=&type= | Dashboard lists and filters |
| POST /api/v1/requests | Create a request of a given type (draft) |
| PATCH /api/v1/requests/{id}/intake | Save intake sections with validation |
| POST /api/v1/requests/{id}/submit | Submit and start the workflow |
| POST /api/v1/requests/{id}/routing | Onboarding Manager selects tracks (DevOps enforced) |
| PATCH /api/v1/stages/{id}/tasks/{taskId} | Tick / untick checklist item |
| POST /api/v1/stages/{id}/transition | Send for approval, mark blocked, request info |
| POST /api/v1/stages/{id}/approvals | Approve, reject, request changes (approver only) |
| POST /api/v1/requests/{id}/attachments | Get upload URL for diagram/evidence |
| GET /api/v1/requests/{id}/timeline | Audit/activity timeline |
| GET /api/v1/assets/{id}/baseline | Inherited Asset baseline for Service requests |
| POST /api/v1/integrations/ado/hooks | Azure DevOps Service Hook receiver (Phase 3) |

## 8.7 Azure DevOps Integration Design

Figure 6 – Portal to Azure DevOps mapping

| Aspect | Design |
| --- | --- |
| Mapping | Request → Epic; Track → Feature; Checklist task → User Story or Task (configurable per template) |
| Direction | Portal creates and updates work items; ADO Service Hooks push work-item state changes back to update checklist tasks. Approvals stay in the portal. |
| Authentication | Entra ID service principal or managed identity added to the ADO organisation with least-privilege project access; no personal access tokens |
| Reliability | Transactional outbox in PostgreSQL; idempotency keys stored on WorkItemLink; exponential back-off; nightly reconciliation job to repair drift |
| Throttling | Azure DevOps applies usage-based throttling; the worker honours Retry-After headers and batches updates |
| Security of inbound hooks | Hook endpoint exposed only via internal ingress/APIM, secured with basic-auth credential or shared secret stored in Key Vault, and payload re-validated by reading the work item back from ADO |

# 9. Technology Decisions and Alternatives

This section records each significant technology choice, the alternatives considered, why the recommendation was made, and what would cause us to revisit it. Fit ratings: Recommended, Strong alternative, Viable, Not preferred.

## 9.1 Frontend Framework

The UI must support guided multi-step forms, dashboards, filtering and role-based views. The Phase 1 prototype was produced with a React-based toolchain.

| Option | Strengths | Weaknesses / Risks | Fit |
| --- | --- | --- | --- |
| React + TypeScript (Next.js) | Continues the prototype code; largest ecosystem and hiring pool; strong component libraries (shadcn/ui, Fluent UI React); static export or Node server both possible | Framework churn; requires front-end discipline (linting, testing, accessibility) | Recommended |
| Angular | Opinionated, full framework; common in enterprise teams | Prototype would need to be rewritten; heavier learning curve | Viable |
| Blazor (.NET) | Single language if backend were .NET | Smaller ecosystem; ties UI to backend choice; prototype rewrite | Viable |
| Power Apps | Very fast forms | Limited UX control, licensing, weak source control/testing | Not preferred |

Recommendation: React + TypeScript (Next.js), reusing the Phase 1 prototype • Protects the investment in the prototype and keeps demo feedback directly usable. • Fluent UI React or shadcn/ui can be themed to corporate styling later without re-architecture. • Build as a static export served by a lightweight container where possible to keep runtime simple. Revisit if: corporate UI standards mandate a specific framework or design system.

## 9.2 Backend Language

Go was expressed as a preference but not decided. The comparison below is based on the portal's actual needs: a modest REST API, workflow logic, and integrations with Azure DevOps, Microsoft Graph, Entra ID and PostgreSQL.

| Criterion | Go | .NET 8 | Python (FastAPI) | Node.js (TS) |
| --- | --- | --- | --- | --- |
| Team skills (DevOps-owned product) | High | Medium | High | Medium |
| Azure / Entra / Graph SDK maturity | Good (Azure SDK for Go, Graph SDK) | Excellent (first-class) | Good | Good |
| Azure DevOps client library | Community-level Go client; REST is straightforward | Official, most complete | Official Python client | Official Node client |
| Container size / startup / memory | Excellent (small static binary) | Good (chiseled images) | Moderate | Moderate |
| Fit with Kubernetes ecosystem | Excellent | Good | Good | Good |
| Long-term enterprise hiring | Good | Excellent | Excellent | Excellent |
| Shared language with UI | No | No | No | Yes |

Recommendation: Go • The portal will be owned and operated by DevOps engineers, for whom Go is a natural fit alongside Kubernetes and platform tooling. • Small, fast, low-memory containers suit a shared AKS cluster; a single static binary simplifies image scanning and patching. • The integrations we need are REST APIs (Azure DevOps, Graph) with well-documented contracts; the absence of an official ADO Go client is a minor cost. • Strong alternative: .NET 8. If ownership moves to an application development team, or the enterprise standardises on .NET, it offers the most complete Microsoft SDK coverage. The API contract (OpenAPI) keeps the backend replaceable. Revisit if: the sustaining team does not have Go skills, or enterprise standards require .NET for internal line-of-business applications.

## 9.3 Workflow Engine

The workflow is human-centred (reviews, approvals, information requests) with modest volume. It needs conditional stages, dependencies, SLA timers and a full audit trail.

| Option | Strengths | Weaknesses / Risks | Fit |
| --- | --- | --- | --- |
| Template-driven state machine in PostgreSQL | Simple to run; same database as the rest of the data; transitions are transactional with audit; templates are versioned in Git; easy to explain to auditors | We build timer/escalation logic ourselves; must design carefully to avoid ad-hoc logic creeping in | Recommended |
| Temporal | Durable, code-first workflows; excellent for long-running processes and timers | Additional cluster/service to run and secure; steeper learning curve; overkill for current volume | Strong alternative |
| Camunda 8 (BPMN) | Visual BPMN models; business-readable | Licensing for production; extra platform components; BPMN tooling overhead | Viable |
| Logic Apps / Durable Functions | Managed Azure service; built-in connectors | Workflow logic split from the portal; harder to test and version alongside code; cost per action | Viable |

Recommendation: Template-driven state machine stored in PostgreSQL • Human approval workflows at this scale do not need a distributed workflow engine; keeping state in one transactional store makes audit and reporting simple. • Templates in YAML keep request types configurable and reviewable through pull requests. Revisit if: Phase 4 automation (SLA escalations, multi-step automated provisioning) grows beyond what a state machine plus background worker handles cleanly; Temporal is then the preferred next step.

## 9.4 Database

We need relational integrity for workflow entities, flexible storage for request-type-specific answers, and managed backups and HA.

| Option | Strengths | Weaknesses / Risks | Fit |
| --- | --- | --- | --- |
| Azure Database for PostgreSQL – Flexible Server | Managed, HA and PITR backups; JSONB for flexible intake data; private endpoint/VNet integration; strong Go support; open source engine | Separate engine from any existing SQL Server estate | Recommended |
| Azure SQL Database | Mature managed service; strong enterprise familiarity; JSON support | JSON handling less natural than JSONB; slightly less idiomatic from Go | Strong alternative |
| Cosmos DB | Serverless and flexible schema | Relational queries and reporting harder; cost model less predictable for joins/reporting | Not preferred |
| PostgreSQL in AKS (CloudNativePG) | Low cost; full control | We own backups, patching, HA and DR for a stateful workload | Not preferred |

Recommendation: Azure Database for PostgreSQL – Flexible Server • Combines strict relational modelling for workflow and audit with JSONB for evolving intake forms. • Managed HA and backups meet the NFRs without adding operational load to the DevOps team. Revisit if: the organisation standardises on Azure SQL for internal applications; the data model is portable.

## 9.5 Hosting Runtime

Kubernetes is the expected direction. The portal is a small internal workload with three deployments.

| Option | Strengths | Weaknesses / Risks | Fit |
| --- | --- | --- | --- |
| Existing AKS cluster (dedicated namespace) | Reuses platform standards, ingress, monitoring, policies and CI/CD; demonstrates the onboarding process on our own platform ("dogfooding") | Depends on shared cluster capacity and upgrade windows | Recommended |
| Azure Container Apps | Serverless containers; scale to zero; less platform overhead | Different operating model from our standard platform; networking/policy standards to re-establish | Strong alternative |
| Azure App Service | Simple PaaS for web apps | Separate hosting pattern; less aligned with container standards | Viable |
| Dedicated AKS cluster | Full isolation | Unjustified cost and operational overhead | Not preferred |

Recommendation: Existing AKS platform, dedicated namespace, internal ingress only • Namespace isolation with network policies, resource quotas, workload identity and pod security standards. • The portal is onboarded through its own process, which is a useful proof point for stakeholders. Revisit if: no suitable shared cluster exists in the target environment, in which case Azure Container Apps is preferred over a new cluster.

## 9.6 Authentication and Authorisation

Users are internal employees and contractors. Roles map to teams that already exist as directory groups.

| Option | Strengths | Weaknesses / Risks | Fit |
| --- | --- | --- | --- |
| Microsoft Entra ID (OIDC) with app roles / group claims | Corporate SSO and MFA; Conditional Access; no new identity store; groups already reflect teams | Group-claim overage for users in many groups must be handled (Graph lookup) | Recommended |
| Keycloak | Flexible, open source | Another identity system to run and federate | Not preferred |
| Auth0 | Excellent developer experience | Additional SaaS and cost for a purely internal workforce app | Not preferred |

Recommendation: Microsoft Entra ID SSO; roles from Entra app roles assigned to security groups • Authorisation combines role (e.g., Network approver) and relationship (requester of this request, member of owning team). • All authorisation checks happen in the API; the UI only hides actions for usability. • Workload identity federation for pods to reach Key Vault, Storage and PostgreSQL (Entra authentication) without stored credentials.

## 9.7 Attachment Storage

Architecture diagrams and approval evidence must be stored securely and be downloadable by authorised users.

| Option | Strengths | Weaknesses / Risks | Fit |
| --- | --- | --- | --- |
| Azure Blob Storage (private endpoint) | Cheap and durable; user-delegation SAS for short-lived access; malware scanning via Defender for Storage; lifecycle policies | Another resource to govern | Recommended |
| SharePoint / Teams links only | Familiar to users; no storage to run | Links break or permissions drift; evidence not under portal control | Viable (as optional link) |
| Store files in the database | Single store | Bloats database, backups and costs | Not preferred |

Recommendation: Blob Storage for uploads, with link references also allowed • Supports both requirements in the brief: upload or link/reference. • Uploads are scanned before being made available to reviewers.

## 9.8 Notifications and Meeting Scheduling

Owners must be told when work is assigned, approvals are pending, information is requested, or SLAs are breached. Architecture reviews need meetings.

| Option | Strengths | Weaknesses / Risks | Fit |
| --- | --- | --- | --- |
| Microsoft Graph (mail, calendar, Teams) + in-app | Native to M365; find common free time and create Teams meetings; one integration for several channels | Requires admin-consented application permissions; mailbox access should be scoped with application access policies | Recommended |
| SMTP relay + Teams workflow webhooks | Simple to implement | No calendar capability; less rich | Viable |
| Power Automate / Logic Apps | Low-code flows | Logic outside the codebase; licensing; harder to test | Viable |

Recommendation: Microsoft Graph for email, calendar and Teams; in-app notification centre • Users can choose digest vs immediate notifications to avoid alert fatigue. • Graph permission approval has lead time with the M365 team, so the request should start early in Phase 2.

## 9.9 CI/CD, Infrastructure as Code and Deployment

The portal should be delivered with the same standards we expect of onboarded Assets.

| Option | Strengths | Weaknesses / Risks | Fit |
| --- | --- | --- | --- |
| GitHub Actions + Bicep + Helm | Matches organisational standards (GitHub, Bicep); reusable workflows; OIDC federation to Azure; Fortify and image scanning in pipeline; environment approvals | Push-based deploys need careful environment protection | Recommended |
| Terraform instead of Bicep | Multi-cloud; large module ecosystem | Deviates from the stated Bicep standard; state management overhead | Viable |
| GitOps (Flux or Argo CD) | Declarative, drift detection; Flux available as an AKS extension | Additional tooling if not already standard on the cluster | Strong alternative |
| Azure Pipelines | Tight ADO integration | Repositories are in GitHub; two CI systems to maintain | Not preferred |

Recommendation: GitHub Actions for build, test and deployment; Bicep for Azure resources; Helm charts for Kubernetes • Pipeline stages: build → unit tests → Fortify SAST → dependency and container image scan → push to ACR → deploy DEV → QA (approval) → PROD (approval). • Branch protection, required reviews and environment approvals as defined in repository governance. • Contrast agent enabled in QA for runtime application security testing. Revisit if: the platform team standardises on GitOps for all AKS workloads; the Helm charts can be adopted by Flux/Argo CD unchanged.

## 9.10 Observability

The portal emits OpenTelemetry traces, metrics and structured logs to Application Insights and Log Analytics. Grafana dashboards cover both technical health (latency, errors, pod health, database metrics, ADO sync lag) and process health (requests by stage, time in stage, blocked and overdue requests, approval turnaround). Azure Monitor alerts route to the DevOps action group. This is the same monitoring stack the onboarding process sets up for Assets.

# 10. Security, Compliance and Governance

## 10.1 Data Handling

| Control | Implementation |
| --- | --- |
| No secret values stored | UI guidance on every secret-related field; server-side detection of secret patterns (keys, tokens, connection strings with credentials, private keys) that rejects the input; secret references only (vault, secret name, owner) |
| Data classification | Portal data is internal metadata (architecture, network ranges, group names). Treated as Internal/Confidential; not exposed outside the corporate network |
| Encryption | TLS 1.2+ in transit; platform encryption at rest for PostgreSQL and Storage; customer-managed keys if required by policy |
| Retention | Requests and audit events retained per corporate records policy (to be confirmed); attachments follow the same lifecycle |
| Privacy | Personal data limited to directory identity (name, email, group membership) |

## 10.2 Access Control

| Portal role | Entra ID group (example) | Key permissions |
| --- | --- | --- |
| Requester | All authenticated users | Create requests; view and respond to own and team requests |
| Onboarding Manager | grp-onb-manager | View all; routing decisions; reassign; escalate; close |
| Track owner | grp-onb-<track> | Work checklists; request info; mark blocked for their track |
| Track approver | grp-onb-<track>-approvers | Approve / reject / request changes for their track |
| Portal administrator | grp-onb-admin (PIM-eligible) | Manage templates and reference data; no approval rights by default |
| Auditor / read-only | grp-onb-audit | Read-only access to all requests and audit history |

## 10.3 Platform and Application Security

- Internal ingress only; no public endpoint. PostgreSQL, Storage and Key Vault reachable only through private endpoints, with public network access disabled.

- Kubernetes network policies restrict pod-to-pod traffic; pods run as non-root with read-only root filesystems under restricted Pod Security Standards.

- Workload identity federation for all Azure access; no connection strings with passwords where Entra authentication is supported.

- Fortify SAST and dependency scanning on every pull request; container image scanning before push; Contrast runtime assessment in QA.

- OWASP ASVS Level 2 used as the verification baseline, including CSRF protection, strict content-security policy and output encoding.

- Append-only audit table (no update/delete grants for the application role), exported to Log Analytics for tamper-evident retention.

# 11. Non-Functional Requirements

| Category | Requirement |
| --- | --- |
| Availability | 99.5% during business hours (internal tool; not on the critical path of production traffic) |
| Recovery | RPO ≤ 15 minutes via PostgreSQL point-in-time restore; RTO ≤ 4 hours; BCP region redeployment from IaC and geo-redundant backups |
| Performance | API p95 < 500 ms; dashboard initial load < 2 s on corporate network |
| Scale | Designed for ~100 concurrent users and several thousand requests in total; horizontal scaling of API pods |
| Accessibility | WCAG 2.1 AA |
| Browser support | Current Microsoft Edge and Google Chrome |
| Auditability | 100% of state changes and decisions recorded with actor and timestamp |
| Maintainability | Automated tests ≥ 70% coverage on workflow engine; OpenAPI contract; infrastructure fully in IaC |
| Observability | Health probes, dashboards and alerts in place before PROD go-live |

# 12. Delivery Roadmap

| Phase | Scope | Key deliverables | Indicative duration | Exit criteria |
| --- | --- | --- | --- | --- |
| Phase 1 – Visual Prototype | UI-only demonstration of the New Asset journey | Prototype with refinements in Section 6.3; stakeholder demo | 2–3 weeks (refinement of existing prototype) | All Phase 1 acceptance criteria met; leadership sign-off on process |
| Phase 2 – Core Application | Production MVP for New Asset, Add Service, Additional Infrastructure | Entra SSO; Go API; PostgreSQL; workflow templates; RBAC; audit; attachments; dashboards; in-app notifications; AKS deployment | 10–12 weeks | Portal is the only intake route for new onboardings; security review passed |
| Phase 3 – Integrations | Enterprise integrations | ADO work items and status sync; email/Teams notifications; Graph meeting scheduling; SLA timers | 6–8 weeks | ADO sync reliable (reconciliation clean); notifications in use |
| Phase 4 – Automation & Reporting | Continuous improvement | Rule-based routing; escalations; bottleneck and cycle-time reporting; Modify Service and New Feature detailed flows | Ongoing, quarterly increments | KPI targets in Section 2.3 tracked and trending |

## 12.1 Team and Effort (Phases 2–3)

| Role | Allocation | Responsibility |
| --- | --- | --- |
| DevOps Lead / Product Owner | 50% | Backlog, process decisions, stakeholder management |
| Senior DevOps / Backend Engineer (Go) | 100% | API, workflow engine, integrations |
| Full-stack / Frontend Engineer | 100% | UI build from the prototype, accessibility, testing |
| DevOps Engineer | 25% | IaC, pipelines, AKS deployment, observability |
| UX / Corporate UI support | As needed | Corporate styling and usability review |
| Onboarding Manager (business) | 10–20% | Process validation, UAT, template content |
| Security, Network, DBA reviewers | As needed | Checklist content and approvals for their tracks; security review |

## 12.2 Delivery Approach

- Two-week iterations with a demo to the Onboarding Manager and track owners at the end of each iteration.

- Pilot with one or two real New Asset requests before making the portal mandatory.

- Checklist content for each track is owned by that team and maintained through template pull requests.

- Wiki pages are updated to point to the portal and retired once the portal becomes the single intake route.

# 13. Risks and Mitigations

| Risk | L | I | Mitigation | Owner |
| --- | --- | --- | --- | --- |
| Teams continue to use email/Teams outside the portal | M | H | Portal becomes the only intake route after pilot; leadership communication; Onboarding Manager redirects off-portal requests | Leadership / OM |
| Scope creep across request types | H | M | Phase gating; New Asset first; template-driven design so new types are configuration, not code | Product Owner |
| Portal and ADO become two conflicting sources of truth | M | M | Clear ownership: portal = workflow & approvals, ADO = execution tasks; reconciliation job | DevOps Lead |
| Secrets entered into free-text fields | M | H | Server-side secret detection; field guidance; periodic scan of stored text | DevOps / Security |
| Key-person dependency on a custom build | M | M | Two engineers minimum; OpenAPI and ADRs; runbooks; code in shared org repository | DevOps Lead |
| Graph / ADO permissions take time to approve | M | M | Raise permission requests at the start of Phase 2 | DevOps Lead |
| Approval mechanism remains undecided | M | H | Adopt hybrid model (Section 5.8) as default unless leadership decides otherwise | Leadership |
| Corporate UI styling delays go-live | L | L | Theming via component library tokens; not a Phase 2 blocker | Product Owner |

L = Likelihood, I = Impact (H/M/L).

# 14. Open Decisions and Recommendations

| Decision | Options | Recommendation | Decision owner |
| --- | --- | --- | --- |
| Build vs buy | Custom, Backstage, ServiceNow, ADO only, Power Platform, IDP | Custom portal + ADO | EA |
| Backend language | Go, .NET, Python, Node.js | Go (.NET as fallback) | EA / DevOps Architecture |
| Hosting | AKS, Container Apps, App Service | Existing AKS, dedicated namespace | DevOps Architecture |
| Database | PostgreSQL, Azure SQL, Cosmos DB | PostgreSQL Flexible Server | EA / DBA |
| Authentication / SSO | Entra ID, Keycloak, Auth0 | Entra ID |  |
| Approval mechanism | Portal, meeting/external, hybrid | Hybrid (decision in portal, evidence attached) |  |
| Azure DevOps design | Project, hierarchy, auth | Dedicated onboarding area path; Epic/Feature/Task; service principal | DevOps Lead / ADO admins |
| Notifications | Email, Teams, in-app | All three via Graph + in-app, user-selectable | DevOps Lead |
| Calendar provider | Graph, manual | Microsoft Graph (Phase 3) | M365 team |
| Corporate UI | Component library theming | Theme tokens in Phase 2; full styling with UI expertise | Product Owner |

## 14.1 Next Steps

- Review this document and decisions in Section 1.2.

- Apply prototype refinements (Section 6.3) and run the stakeholder demo.

- Nominate the Onboarding Manager and confirm track owners/approver groups.

- Raise Entra app registration, Graph permission and Azure DevOps access requests.

- Start Phase 2 with Architecture Decision Records (ADRs) for each decision in Section 9.

# Appendix A – Track Checklist Templates

Starting checklist content per track, derived from the onboarding requirements. Each track owner will refine these during Phase 2.

| Track | Owner | Checklist items |
| --- | --- | --- |
| Architecture Review | Architecture team | High-level architecture diagram covering all services, dependencies, integrations and data flows Component inventory and Asset composition complete Infrastructure feasibility, security, networking and Azure alignment validated Review meeting held; decision recorded with comments |
| DevOps Review (mandatory) | DevOps Lead | Final DevOps architecture: RGs, VNets/subnets, shared components, CI/CD flow, DNS/ingress, service-to-infra mapping Environments confirmed Shared components identified with isolation, ownership, access and cost attribution Standard vs non-standard implementation path decided |
| Infrastructure / Shared Resources | DevOps Engineer | Resource groups created per naming convention for each environment Tags and governance metadata applied RBAC assigned at RG/resource scope Resources provisioned through Bicep; code merged and pipeline run recorded Shared-resource owner approval obtained |
| Network / DNS / APIM | Network team | Subnets assigned in approved VNets NSG/firewall rules per environment Private endpoints enabled; public network access disabled where required Environment segmentation maintained Frontend DNS and internal service DNS configured APIM and AKS ingress routes configured Network dependency matrix complete (source, destination, port, protocol, purpose, owner) |
| Security / IAM & Access | Security / IAM | Security groups created with purpose, roles, environment and scope documented Groups mapped to Azure RBAC roles Deployment SPN, support service accounts and managed identities documented Privileged access (PIM) configuration where required VDI / VPN / jump-host requirements captured |
| DBA | DBA | Database requirements (engine, size, HA, backup) confirmed Database provisioned per environment Access groups and identities configured Connectivity via private endpoint validated |
| GitHub / CI-CD | DevOps Engineer | Repositories and team access configured GitHub environments created with approval rules Branch protection and required reviews applied Variables and secret references configured by environment Reusable workflows adopted; first deployment successful |
| Secrets / Key Vault / Intela | DevOps / Security | Key Vault access model defined (RBAC) Secret references recorded (no values) Intela consumer identity, security group and POC approved |
| Application Security | DevSecOps | Fortify onboarding and pipeline integration; policy/gate configured Contrast onboarding for applicable environments Findings and exceptions reviewed and approved |
| Monitoring / Support | Platform / Monitoring | Log Analytics workspace and Application Insights connected Grafana dashboards created Azure Monitor alerts and action groups configured Support team and runbooks confirmed Cost centre and budget alerts configured |
| Validation & Closure | Onboarding Manager | All applicable tracks approved Smoke deployment validated in target environments Asset baseline published for Service inheritance Requester sign-off |

# Appendix B – New Asset Intake Field Catalogue

| Section | Fields | Required |
| --- | --- | --- |
| Overview | Asset name, description, business purpose and scope Project / business unit; business, product and application owner Target onboarding and go-live dates; priority | Yes |
| Key contacts (roles) | Solution Architect, DevOps Architect, DevOps SPOC, support team | Yes |
| Environments | DEV, INT, QA, PE, UAT, PROD, QA2, BCP (multi-select) | Yes |
| Asset composition | Service list (exactly one frontend), type, technology, repository, owner, environments, shared scope, Intela | Yes |
| Dependencies | Other Assets, platform services, external systems; services exposed to other Assets | Yes |
| Architecture | Diagram upload or link; description; component inventory | Yes |
| Infrastructure | Resources by environment/region/subscription/RG; new vs existing; dedicated vs shared; naming, tags, cost centre | After architecture approval |
| Networking | VNet/subnet, NSG/firewall, private endpoints/DNS, cross-VNet/on-prem/external connectivity, APIM/ingress, certificates metadata | If Network track selected |
| Access & identity | Security groups, RBAC, PIM, SPNs, service accounts, managed identities, VDI/VPN | If Security track selected |
| Secrets & Intela | Key Vault metadata, secret references only, Intela requirements | If applicable |
| GitHub & CI/CD | Organisation, repositories, teams, environments, branch governance, workflows, approvals | If applicable |
| Application security | Fortify and Contrast coverage, policies, POC | If applicable |
| Monitoring & cost | Logs, retention, dashboards, alerts, action groups, cost reporting | If applicable |

# Appendix C – Example Request Progress View

| Stage | Owner | Status | Progress / Blocker |
| --- | --- | --- | --- |
| Initial Information | Requester | Completed | Complete |
| Architecture Diagram | Requester | Completed | Diagram submitted |
| Architecture Review | Architecture Team | In Progress | Review meeting pending |
| Onboarding Manager Review | Onboarding Manager | Waiting | Blocked by Architecture Review |
| DevOps Review | DevOps | Not Started | Waiting for routing |
| Security Review | Security | Not Applicable Yet | To be decided by Onboarding Manager |
| Network Review | Network | Not Applicable Yet | To be decided by Onboarding Manager |
| Implementation | Multiple Teams | Not Started | Waiting for reviews |

# Appendix D – Glossary

| Term | Definition |
| --- | --- |
| Asset | Parent business/application grouping with one frontend and one or more backend services |
| Service | Deployable component of an Asset with its own repository and pipeline |
| Track / Stage | A unit of review or implementation work owned by one team within a request |
| Onboarding Manager | Role that coordinates onboarding, decides applicable tracks and manages blockers |
| Asset baseline | Approved Asset-level configuration inherited by Service requests |
| ADO | Azure DevOps |
| AKS / ACR / APIM | Azure Kubernetes Service / Azure Container Registry / Azure API Management |
| Entra ID | Microsoft Entra ID (formerly Azure Active Directory) |
| PIM | Privileged Identity Management |
| SPN | Service principal used for deployment automation |
| Intela | Enterprise integration platform referenced in onboarding requirements |
| Fortify / Contrast | Static (SAST) and runtime application security testing tools |
| Outbox pattern | Writing integration events in the same database transaction as the change, then delivering them reliably |
| ADR | Architecture Decision Record |